# CODEX Execution Plan: OpenAI Foundation Asset

# Objective

Turn the OpenAI interaction map into a durable growth system that increases user outcomes, retention, and resale/white-label value while protecting margin.

# Prioritization Framework

- Impact on user outcomes and retention

- Revenue leverage for reseller/white-label channels

- Engineering effort and risk

- Time to measurable proof

# NOW (0-2 weeks)

- Create canonical AI interaction inventory with owner per route/module.

- Define one standard contract for each interaction: input schema, output schema, fallback behavior, logging fields.

- Add quality rubric for all AI outputs: relevance, actionability, clarity, and trust signals.

- Instrument baseline metrics in telemetry for every interaction:

- utility score proxy (did user use/copy/save output)

- action completion rate

- regeneration rate (proxy for dissatisfaction)

- estimated cost and token use

- Add budget guardrails and alert thresholds in admin for monthly and projected burn.

- Implement source-evidence requirements for research-style outputs (dossier/live jobs).

Success criteria (NOW)

- 100% of OpenAI interactions inventoried and documented

- 100% of interactions emitting telemetry events

- baseline dashboard live for quality, usage, and cost

# NEXT (2-6 weeks)

- Launch behavior loops that increase repeat engagement:

- progress ladders (goal-gradient)

- micro-commitments + follow-up reminders

- unfinished next-step prompts (Zeigarnik loop)

- Introduce adaptive personalization:

- alter prompts based on observed outcomes (callbacks/replies/placement progress)

- persist memory of goals, blockers, and wins

- Create tenant-level configuration packs for resellers:

- industry prompt pack

- tone/policy settings

- reporting templates

- Add A/B experiments on:

- output format (short brief vs guided checklist)

- timing of follow-up prompts

- confidence/explanation framing

Success criteria (NEXT)

- +15% repeat weekly active usage in target cohort

- +10% action completion from AI-generated plans

- measurable reduction in regenerate-without-save behavior

# LATER (6-12+ weeks)

- Build modular enrichment marketplace (plug-in tasks/workflows by domain).

- Add white-label admin controls for cost/quality tuning by plan tier.

- Add benchmark intelligence for partners (anonymized cohort comparisons).

- Add predictive guidance layer:

- next-best-action ranking

- risk flags for stalled users

- proactive autopilot interventions

Success criteria (LATER)

- higher ARPU from reseller/white-label upsell tiers

- lower churn in cohorts using personalized loops

- stable or improved margin per successful outcome

# Workstreams and Ownership

- Product: rubric, behavior loops, experiment design

- Engineering: contracts, telemetry, orchestration, admin controls

- Data: dashboards, cohort analysis, uplift attribution

- GTM/Partnerships: reseller templates, white-label packaging

# Delivery Artifacts

- AI Interaction Registry (single source of truth)

- Prompt and Output Standard (versioned)

- Retention Loop Playbook (experiments + cadence)

- Unit Economics Dashboard (usage, cost, margin)

- Reseller/White-Label Enablement Pack

# Immediate Next 5 Tasks

- Finalize interaction inventory from current routes/modules.

- Add missing telemetry fields to all OpenAI calls.

- Ship quality rubric checks in post-processing layer.

- Stand up weekly metrics review cadence.

- Pilot one retention loop on career workflow users.