# CODEX Execution Plan: OpenAI Foundation Asset (Detailed Build Blueprint)

# Objective

Turn current OpenAI touchpoints into a governed enrichment platform that is measurable, repeatable, and monetizable across direct users, resellers, and white-label owners.

# What "Done" Looks Like

- Every AI interaction is registered, typed, logged, and quality-scored.

- Every high-value output has evidence, confidence framing, and next actions.

- Retention loops are intentional, measurable, and improving week over week.

- Reseller and white-label features are configurable without code forks.

# Prioritization Framework

- User outcome lift (interview readiness, application quality, action completion)

- Retention lift (WAU return rate, session depth, feature re-use)

- Revenue/margin leverage (higher ARPU, lower cost per successful outcome)

- Implementation risk (complexity, compliance, model uncertainty)

# NOW (0-2 weeks): Foundation and Control

## 1) Canonical AI Interaction Inventory

- What to build exactly:

- Create `docs/ai-interaction-registry.md` with one row per AI endpoint/function.

- Include these existing areas: `app/api/agent/respond`, `app/api/analyze-profile-ai`, `career/* generation routes`, `teamsync/*`, `lib/career-background-jobs`, `lib/career-live-jobs`.

- Add fields: owner, purpose, input sources, output artifact, model, fallback behavior, telemetry event names.

- Additional functionality ideas:

- Add a "criticality" tag (`critical`, `high`, `medium`) for incident response priority.

- Add "revenue tie" tag to identify monetization-critical interactions.

- Acceptance criteria:

- 100% known OpenAI calls are listed.

- Each call has named owner and SLA expectations.

## 2) Standard Interaction Contract (Input/Output/Fallback)

- What to build exactly:

- Add `lib/ai/contracts.ts` with shared TypeScript interfaces:

- `AIInteractionInputEnvelope`

- `AIInteractionOutputEnvelope`

- `AIInteractionErrorEnvelope`

- Add shared parser/validator helpers in `lib/ai/parse.ts`.

- Refactor routes to emit a normalized envelope instead of ad hoc payloads.

- Additional functionality ideas:

- Add "degraded mode" outputs (short deterministic templates) when OpenAI fails.

- Add output versioning (`schema_version`) for backward compatibility.

- Acceptance criteria:

- All AI routes compile against common contract.

- Client-side consumers can rely on one stable shape.

## 3) Quality Rubric and Post-Generation Checks

- What to build exactly:

- Add `lib/ai/quality-rubric.ts` with scored dimensions:

- relevance (0-5)

- actionability (0-5)

- clarity (0-5)

- trust/evidence (0-5)

- Add route-level post-processing to reject or revise outputs below threshold.

- Add optional auto-rewrite pass for low-scoring outputs.

- Additional functionality ideas:

- "Explain your reasoning in one sentence" footer for trust.

- "What to do next in 24 hours" block for actionability.

- Acceptance criteria:

- Every saved generated artifact has rubric metadata.

- Low-quality outputs are either revised or blocked from save.

## 4) Baseline Telemetry for Every OpenAI Interaction

- What to build exactly:

- Extend `lib/telemetry.ts` and `api_usage_logs` insert payload with:

- `interaction_key`

- `user_action_after_output` (`saved`, `copied`, `dismissed`, `regenerated`)

- `time_to_first_action_ms`

- `quality_score_total`

- `schema_version`

- Add UI event hooks in relevant components for save/copy/regenerate actions.

- Additional functionality ideas:

- Build "dissatisfaction detector" = regenerate within 90 seconds + no save.

- Build "power user pattern" = repeated use of same interaction category.

- Acceptance criteria:

- 100% of AI interactions emit start/end usage logs.

- Dashboard shows quality/usage/cost trend by interaction key.

## 5) Budget Guardrails and Burn Alerts

- What to build exactly:

- Use existing admin openai budget route and add three thresholds:

- warning at 60%

- risk at 80%

- critical at 100%

- Add projected month-end burn estimate in admin and recommended actions.

- Add route-level optional throttle behavior when `critical`.

- Additional functionality ideas:

- "Cost per successful artifact" metric by workflow.

- Automatic model downgrade (e.g., to cheaper model) under emergency mode.

- Acceptance criteria:

- Admin dashboard visibly flags state (safe/warning/risk/critical).

- Alerts are persisted and auditable.

## 6) Source-Evidence Requirements for Research Outputs

- What to build exactly:

- Standardize source extraction via shared helper used in dossier/live-jobs paths.

- Require minimum source count for research outputs before save.

- Add source quality checks (valid URL, non-duplicate, relevant domain).

- Additional functionality ideas:

- Add "freshness date" per source.

- Add source confidence labels (`strong`, `moderate`, `weak`).

- Acceptance criteria:

- Research outputs always include source list section.

- Outputs without minimum evidence fail validation.

## Success Criteria (NOW)

- 100% interactions inventoried and contract-compliant.

- 100% interactions telemetry-enabled.

- Quality and budget controls visible in admin.

# NEXT (2-6 weeks): Retention and Personalization Engine

## 1) Behavior Loops (Return Usage Engine)

- What to build exactly:

- Progress ladder UI in candidate workflows (e.g., profile -> assets -> outreach -> interview prep).

- Micro-commitment capture (`I will apply to 3 roles by Friday`) with follow-up reminders.

- "Open loop" module: unfinished next step automatically surfaced on next login.

- Additional functionality ideas:

- Momentum score (streak + completion trend).

- Celebrate meaningful milestones (not vanity milestones).

- Acceptance criteria:

- Loop features available in at least one complete workflow.

- Weekly return rate improves for exposed cohort.

## 2) Adaptive Personalization

- What to build exactly:

- Add `user_growth_memory` table:

- goals, blockers, wins, preferred style, recent outcomes.

- Inject memory snippets into prompt construction.

- Adjust suggestions based on outcomes (callbacks, replies, interviews, offers).

- Additional functionality ideas:

- Preferred coaching mode toggle (`direct`, `supportive`, `structured`).

- Personal "avoid patterns" coaching based on repeated mistakes.

- Acceptance criteria:

- Prompts include memory context when available.

- Users see explicit continuity across sessions.

## 3) Reseller Tenant Configuration Packs

- What to build exactly:

- Add tenant settings for:

- industry profile

- tone profile

- policy constraints

- default output templates

- Add admin UI for tenant-level prompt pack selection.

- Additional functionality ideas:

- "Template marketplace" for reseller-ready deliverables.

- Tenant benchmark report against anonymized peer average.

- Acceptance criteria:

- At least one reseller tenant can run fully branded and segmented outputs.

## 4) Experimentation Framework (A/B)

- What to build exactly:

- Create experiment assignment utility (`lib/experiments/assign.ts`).

- Add experiment flags for:

- short brief vs checklist output

- reminder timing windows

- confidence/explanation style

- Store experiment exposure + outcomes in telemetry.

- Additional functionality ideas:

- Multi-armed bandit for format optimization in later phase.

- Auto-stop losing variants with guardrail thresholds.

- Acceptance criteria:

- At least 2 live experiments with statistically interpretable data.

## Success Criteria (NEXT)

- +15% repeat weekly active usage (target segment).

- +10% action completion on AI-generated plans.

- Reduced regenerate-without-save behavior.

# LATER (6-12+ weeks): Productization and Scale

## 1) Modular Enrichment Marketplace

- What to build exactly:

- Create plugin-style enrichment registry (`enrichment_modules`) with config-driven execution.

- Define module contract: inputs, outputs, quality checks, pricing tier availability.

- Additional functionality ideas:

- Domain packs: recruiting, coaching, education, founder GTM.

- Partner-authored modules with approval workflow.

- Acceptance criteria:

- New enrichment module can be added without core route rewrites.

## 2) White-Label Cost/Quality Admin Controls

- What to build exactly:

- Add per-tenant control panel:

- model tier

- reasoning effort

- max tokens

- quality threshold

- source strictness

- Add policy enforcement middleware so route calls obey tenant controls.

- Additional functionality ideas:

- SLA mode (`economy`, `balanced`, `premium`) presets.

- Tenant-level protected prompts for proprietary IP.

- Acceptance criteria:

- Tenant config changes reflect in real generation behavior and telemetry.

## 3) Partner Benchmark Intelligence

- What to build exactly:

- Build anonymized cohort metrics by industry/segment/plan.

- Show benchmark deltas in partner dashboard.

- Additional functionality ideas:

- "Next best improvement" recommendations based on benchmark gaps.

- Quarterly benchmark report export for reseller sales enablement.

- Acceptance criteria:

- Benchmarks cannot expose identifiable customer data.

- Partners can compare themselves against normalized peers.

## 4) Predictive Guidance Layer

- What to build exactly:

- Add `next_best_action` scoring service with weighted inputs:

- recency of action

- completion history

- output quality trend

- stage bottlenecks

- Add churn/stall risk flags and proactive interventions.

- Additional functionality ideas:

- "Autopilot when stuck" mode that proposes a full recovery plan.

- Proactive nudges selected by best personal response window.

- Acceptance criteria:

- Prediction-driven suggestions outperform static suggestions in A/B test.

## Success Criteria (LATER)

- Higher ARPU from reseller and white-label tiers.

- Lower churn in users with predictive + personalization features.

- Stable/improving margin per successful user outcome.

# Cross-Cutting Additional Functionality Ideas

- Trust layer:

- "Why this recommendation" explainers for every key output.

- Confidence bands and ambiguity warnings.

- Collaboration:

- Shareable draft links for coaches/managers/recruiters to comment.

- Human-in-the-loop review queue for premium tiers.

- Safety/compliance:

- Prompt/response redaction for sensitive fields.

- Policy violation scanner for generated content.

- Commercialization:

- Tiered AI credits and usage packs.

- Premium "done-with-you" autopilot bundles.

# Data Model Additions (Suggested)

- `ai_interaction_registry`

- `ai_output_quality_scores`

- `user_growth_memory`

- `engagement_commitments`

- `experiment_exposures`

- `next_best_actions`

- `tenant_ai_policies`

# API and UI Deliverables

- API:

- Standardized AI envelope across all generation endpoints.

- Shared quality + source validation middleware.

- Experiment assignment and logging middleware.

- UI:

- Admin: budget risk panel, interaction health panel, experiment panel.

- User: progress ladder, open loops, commitment prompts, next-best-action card.

- Partner: benchmark and tenant configuration screens.

# Operating Cadence

- Weekly:

- Review quality, cost, and retention scorecard.

- Decide one experiment to start and one to stop.

- Monthly:

- Audit interaction inventory completeness.

- Re-balance quality/cost controls.

- Quarterly:

- Refresh reseller/white-label packs and benchmark narrative.

# Immediate Build Queue (Next 10 Tickets)

- Create `docs/ai-interaction-registry.md` and populate all current OpenAI interactions.

- Implement shared contracts in `lib/ai/contracts.ts` and adopt in 3 highest-traffic routes first.

- Add quality rubric module and attach scoring to saved artifacts.

- Extend telemetry schema and write path for action-after-output signals.

- Add budget threshold state machine to admin overview response.

- Standardize source extraction + minimum evidence checks for research outputs.

- Build progress ladder component in career flow.

- Add commitment capture + reminder scheduling API.

- Add experiment assignment utility and one live output-format experiment.

- Add `user_growth_memory` persistence and prompt-injection helper.

# Deep Dive: Items 1-4 (Concrete UX, Behavior Impact, and Delivery Complexity)

## Scope Note

This deep dive expands **NOW items 1-4**:

1. Canonical AI Interaction Inventory

2. Standard Interaction Contract

3. Quality Rubric and Post-Generation Checks

4. Baseline Telemetry for Every OpenAI Interaction

## 1) Canonical AI Interaction Inventory

#### What users/admins would actually see rendered

- Admin screen: `AI Interaction Registry`

- Table columns shown:

- `Interaction Name` (e.g., `career.generate_cover_letter`)

- `Owner` (e.g., `Career Team`)

- `Purpose` (e.g., `Role-specific application asset`)

- `Model` (e.g., `gpt-5.4-mini`)

- `Health` (`Healthy`, `Degraded`, `Failing`)

- `Last 24h Success Rate` (e.g., `97.8%`)

- `Avg Cost / Run` (e.g., `$0.028`)

- `Top Failure Reason` (e.g., `schema_parse_failed`)

- Detail drawer per interaction:

- Input sources shown (profile docs, candidate preferences, job context)

- Output artifact(s) shown (cover letter, interview prep, dossier)

- Fallback behavior shown (template fallback, retry, manual review)

#### Specific example

- Example row:

- Interaction Name: `career.generate_company_dossier`

- Health: `Degraded`

- Last 24h Success: `84.3%`

- Top Failure Reason: `insufficient_sources`

- Admin action available:

- `View failed samples`

- `Adjust source minimum`

- `Enable stricter source domains`

#### What it does to user behavior

- Indirect but high-impact behavior effect:

- Fewer silent failures means users trust outputs faster.

- Faster issue resolution leads to fewer retries and rage-click behavior.

- Consistent experience increases return usage because reliability feels predictable.

#### Build complexity and duration

- Delivery rank: **Easy-Medium**

- Estimated duration: **2-4 days** for first version

- Why: mostly metadata, admin table UI, and mapping existing routes

## 2) Standard Interaction Contract (Input/Output/Fallback)

#### What users would see rendered

- User-facing consistency upgrades:

- All AI result cards share the same visual blocks:

- `Summary`

- `Recommended Actions`

- `Why this was suggested`

- `Confidence`

- `Sources` (when relevant)

- Error/fallback display is consistent:

- `We hit a generation issue. Here is a rapid fallback draft you can still use now.`

#### Specific example

- In `Generate Cover Letter` result panel:

- Header: `Cover Letter Draft`

- Badge: `AI Draft v2 | Confidence: Medium`

- Sections:

- `Summary`: one-line strategic framing

- `Draft`: main body text

- `Recommended Actions`: `Tailor intro to hiring manager`, `Add one quantified achievement`

- `Why`: `Matched role emphasis to your strongest documented experiences`

#### What it does to user behavior

- Reduces cognitive friction:

- Users learn one structure and can process outputs faster.

- Increases completion behavior:

- Clear `Recommended Actions` convert passive reading into next-step action.

- Reduces abandonment during failures:

- Fallback draft keeps momentum so users continue instead of leaving.

#### Build complexity and duration

- Delivery rank: **Medium**

- Estimated duration: **5-8 days**

- Why: cross-route refactor, typed contracts, parser normalization, fallback unification

## 3) Quality Rubric and Post-Generation Checks

#### What users/admins would see rendered

- User result panel quality indicators:

- `Quality Score: 18/20`

- `Relevance: 5/5 | Actionability: 4/5 | Clarity: 5/5 | Trust Signals: 4/5`

- If quality is low:

- Inline message: `We improved this draft for clarity before showing it.`

- Optional button: `Show first draft vs improved draft`

- Admin quality dashboard:

- Trend chart by interaction (`7-day average quality`)

- Low-score heatmap by workflow stage

#### Specific example

- Interview prep output initially scores:

- Relevance 2/5, Actionability 2/5, Clarity 4/5, Trust 2/5

- System auto-runs revision prompt:

- Adds concrete STAR examples, likely interviewer objections, and prep checklist

- Final shown output:

- Score improves to 16/20

#### What it does to user behavior

- Raises perceived platform intelligence:

- Users see more "ready-to-use" content and spend less effort fixing outputs.

- Increases downstream action rate:

- Better actionability prompts more actual applications, prep sessions, outreach.

- Builds trust loop:

- Consistent quality reduces skepticism and repeat regeneration behavior.

#### Build complexity and duration

- Delivery rank: **Medium-Complex**

- Estimated duration: **7-12 days**

- Why: scoring logic, threshold policy, auto-revision flow, storage of rubric metadata

## 4) Baseline Telemetry for Every OpenAI Interaction

#### What users/admins would see rendered

- Admin analytics panels:

- `Output Utility Funnel`

- Generated -> Viewed -> Saved -> Copied -> Action Completed

- `Regenerate Without Save` trend

- `Time to First Action` by interaction

- `Cost per Useful Output`

- Product team drill-down:

- Example: `career.generate_profile` has high generation volume but low action completion

#### Specific example

- New event sequence captured:

- `ai_output_generated`

- `ai_output_viewed`

- `ai_output_saved`

- `ai_next_action_clicked`

- Dashboard insight:

- Cover letters: high save rate but low `next_action_clicked`

- Product change triggered:

- Add `Apply this to Job Tracker` CTA directly under draft

#### What it does to user behavior

- Enables rapid UX iteration that materially changes behavior:

- Better CTA placement increases task continuation.

- Improves habit formation:

- Measurable funnels let team optimize for repeated completion loops.

- Reduces churn risk:

- Detect disengagement patterns early and trigger targeted nudges.

#### Build complexity and duration

- Delivery rank: **Complex**

- Estimated duration: **8-14 days**

- Why: end-to-end event taxonomy, route logging, client events, dashboard queries, validation

# Ranked Delivery Order (Easy -> Complex)

1. Canonical AI Interaction Inventory

- Difficulty: Easy-Medium

- Duration: 2-4 days

- Fastest value: operational visibility and ownership

2. Standard Interaction Contract

- Difficulty: Medium

- Duration: 5-8 days

- Fastest value: user-facing consistency and reduced breakage

3. Quality Rubric and Post-Generation Checks

- Difficulty: Medium-Complex

- Duration: 7-12 days

- Fastest value: stronger output quality and trust

4. Baseline Telemetry for Every OpenAI Interaction

- Difficulty: Complex

- Duration: 8-14 days

- Fastest value: measurable behavior optimization and retention tuning

# Suggested Build Sequence (Practical)

- Week 1:

- Ship Interaction Inventory

- Start Contract layer in top 2 highest-volume routes

- Week 2:

- Complete Contract rollout

- Launch Quality Rubric v1 in career generation routes

- Week 3:

- Launch full Telemetry event taxonomy and dashboards

- Run first optimization cycle from telemetry findings

# Example User Journey After 1-4 Are Implemented

- User generates a cover letter.

- Output appears in consistent layout with confidence + clear next actions.

- Quality checks silently improve weak sections before display.

- User clicks `Save` and `Add to Job Tracker`.

- System logs interaction quality, action conversion, and timing.

- Next session starts with `You completed 1 of 3 application steps. Next: interview prep (4 min).`

- Behavioral result: higher continuity, lower drop-off, and stronger habit loop.